19-12-2022\_LINUX17NOVB1\_SPRINT-1\_D

Port Scanner Utility

**MINUTES OF MEETING**

**19-12-2022**

**Agenda**

* PPT preparation for the project workflow
* Implementation of the code
* Discussion for the documentation

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| **PPT** | NV Sreelekha, KM Shivani | **19-12-2022** |
| **Flow Chart** | R Manirathinam | **19-12-2022** |
| **Initial Code in C P** | KM Shivani | **19-12-2022** |
| **SRS Documentation** | Heena Sayyed | **19-12-2022** |
| **HLD Documentation** | Smita | **20-12-2022** |
| **LLD Documentation** | Subhasmita | **20-12-2022** |
| **Code Review Doc** | NV Sreelekha | **20-12-2022** |

**20-12-2022**

**Agenda**

* Code Implementation for the REQ\_3
* Discussion for the documentation progress
* Discussion regarding test plan

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| **Coding – Requirement no 3** | Manirathinam | **21-12-2022** |
| **HLD & DLD Documentation** | Smita, Subhasmita and  Heena | **21-12-2022** |
| **Test Plan report doc** | KM Shivani | **21-12-2022** |
| **Code Review Doc** | NV Sreelekha | **20-12-2022** |

**21-12-2022**

**Agenda**

* Update Code for the REQ\_3
* Discussion for the documentation progress
* Implementation of Test plan

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| **Coding – Requirement no 3** | Manirathinam, KM Shivani | **21-12-2022** |
| **HLD & LLD Documentation** | Sreelekha, Subhasmita and  Heena | **22-12-2022** |
| **Code testing in other systems** | Smita | **21-12-2022** |
| **QMS Documentation** | Km Shivani | **21-12-2022** |

**22-12-2022**

**Agenda**

* Completion of documents
* Implementation of C Unit testing
* Gcov Implementation

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| **Gcov implementation** | Manirathinam | **22-12-2022** |
| **HLD & LLD Documentation** | Sreelekha, Subhasmita and  Heena | **22-12-2022** |
| **C Unit testing** | Smita | **22-12-2022** |
| **RTM Documentation & PPT** | Km Shivani | **22-12-2022** |